## Slide 1: Phased Rollout: 90/180/365 Days
Name exec sponsor; form ZT steering committee.
Baseline identity: SSO for top 20 apps; MFA for all users; block legacy auth.
Inventory devices; enroll corp endpoints in UEM; collect EDR posture.
Pilot ZTNA for 3 high-value apps; disable direct inbound to them.
Stand up policy-as-code repo; CI tests; logging to SIEM.
Expand ZTNA to 50+ apps; retire VPN for pilot groups.
Enable risk-based access and step-up for sensitive apps.
Microsegment Tier-0/1 assets; NAC posture for campus access.
Label data; enable email/web DLP; start SaaS tenant hardening.
JIT/JEA for admins; session recording for break-glass.
90% app coverage behind PEPs (ZTNA/SWG/API GW).
Service-to-service mTLS; externalize authZ (OPA/XACML) for key apps.
Encrypt sensitive data by default; enforce egress policies.
Automate remediation (SOAR); drill incident tabletop; measure SLOs.
Decommission broad VPN; codify exceptions with review SLAs.
Day 30 → MFA+SSO baseline live
Day 90 → ZTNA pilot complete
Day 180 → Microseg + DLP phase 1
Day 365 → VPN minimized; policies automated