## Slide 1: Next Steps
Name sponsor, form steering committee, define KPIs/SLOs.
Harden IdP: MFA for all, block legacy protocols, SSO top apps.
Stand up policy-as-code repo; enable logging to SIEM; create break-glass SOP.
Identity (CISO + IAM lead)
Device (EUEM/EDR lead)
Network/ZTNA (Network Sec lead)
Applications (AppSec + Platform)
Data (Data Gov + Sec)
Telemetry/Automation (SecOps/SOAR)
Target architecture & ADRs
Maturity heatmap with 12m targets
90/180/365 roadmap & RACI
Exception policy with review SLA
Communication plan & training
Workstream | Owner | Next Milestone | Date
Identity | IAM lead | MFA complete for all | D+60
ZTNA | NetSec lead | 20 apps onboarded | D+120